TERRAZZO

Follow-On Requirements

Database, Prisma, Data Architecture & Enrichment Pipeline Updates

Updated March 2, 2026 | Reflects implemented codebase state

# Executive Summary

This document was originally written to define all downstream changes required after implementing the expanded Taste Intelligence ontology. It has been updated to reflect the actual implementation state as of March 2, 2026. Each section is annotated with completion status.

Overall progress: approximately 75% of P0 items and 60% of P1 items from this document are now implemented. The major remaining work is in scheduled jobs (CRON), third-party data integrations, and the import pipeline.

# 1. Database Schema Changes (Prisma)

Status: DONE — All schema changes are deployed to production via direct SQL + Prisma schema updates.

## 1.1 Updated User Model

Status: DONE. All 8 fields added and backfilled for existing users.

- sustainabilitySensitivity: String? (LEADING | CONSCIOUS | PASSIVE | INDIFFERENT)

- sustainabilityPriorities: String[] (array of priority tags)

- sustainabilityDealbreakers: String[] (array of dealbreaker tags)

- sustainabilityWillingnessToPayPremium: Float? (0-1)

- profileVersion: Int (incremented on each re-synthesis)

- lastProfileSynthesizedAt: DateTime?

- tasteTrajectoryDirection: String? (refining | expanding | shifting | stable)

- tasteTrajectoryDescription: String?

## 1.2 Updated TasteSignal / TasteNode Model

Status: DONE. Implemented as TasteNode with full temporal metadata and source tracking via the Taste Graph schema (TG-01).

Fields: extractedAt, sourcePhaseId, sourceModality, decayedConfidence, ageInDays, supersededBy — all present on TasteNode model.

## 1.3 SustainabilitySignal Model

Status: NOT IMPLEMENTED as separate model. Sustainability signals are stored as typed TasteNode entries with domain tagging rather than a separate table. The functional requirement is met through the existing TasteNode + domain mapping architecture.

## 1.4 TasteTrajectoryShift Model

Status: NOT IMPLEMENTED as separate model. Trajectory analysis is implemented in taste-trajectory.ts as a computed function rather than a persisted table. Shifts are detected on-demand rather than stored. Consider adding persistence if historical tracking is needed.

## 1.5 Updated Property (PlaceIntelligence) Model

Status: DONE. All 7 new columns added and populated by the 10-stage enrichment pipeline.

- sustainabilityScore: Float? — populated by sustainability_analysis stage

- sustainabilityFeatures: String[] — populated by sustainability_analysis stage

- sensoryCues: Json? — populated by sensory_analysis stage (was missing, now built)

- seasonalityData: Json? — populated by enrichment pipeline

## 1.6 CertaintyScore Updates

Status: DONE. Certainty tracking expanded to 8 domains.

## 1.7 New Enums

Status: PARTIAL. Enums are implemented as string types in Prisma rather than Postgres enums. SignalModality, SustainabilitySensitivity, and TrajectoryDirection are used as string constraints in the codebase.

# 2. Prisma Migration Steps

Status: DONE. Migrations applied via direct SQL to Supabase and tracked in prisma/migrations/ directory.

- 20260227_add_taste_intelligence: Core taste graph schema + pgvector

- 20260302000000_add_v2_enrichment_columns: PlaceIntelligence v2 fields

- 20260302100000_add_pipeline_stage_results: Pipeline stage result tracking

- 20260302200000_fix_embedding_dim_add_hnsw: Fixed embedding vector(32)→vector(34) + HNSW indexes

- Existing users backfilled with default v2 values

# 3. API Endpoint Updates

## 3.1 Signal Extraction Endpoint

Status: DONE. The onboarding analyze route (POST /api/onboarding/analyze) handles signal extraction across all 8 domains with modality tracking.

## 3.2 Profile Synthesis Endpoint

Status: DONE. Profile synthesis returns 8-axis radarData, sustainability profile, and taste trajectory. profileVersion is incremented on re-synthesis.

## 3.3 Signal Decay Endpoint

Status: DONE. Signal decay is computed via:

- src/lib/signal-decay.ts: 180-day half-life decay functions

- Inngest daily job (recomputeSignalDecay): Updates ageInDays + decayedConfidence for all TasteNodes

- Integrated into taste-match.ts scoring when applyDecay option is set

## 3.4 Re-Profiling Trigger

Status: DONE. Implemented in signal-decay.ts as needsReprofiling() function. Checks time since last synthesis, confidence decay levels, and signal staleness. The /profile/refine route provides the UI for gap detection and adaptive re-profiling.

## 3.5 Modality-Specific Endpoints

Status: PARTIAL. Voice modality has dedicated processing. Card, slider, swipe, and spectrum modalities are handled through the unified onboarding flow rather than separate endpoints. Signal modality is tracked on extraction.

## 3.6 New: Taste Neighbors API (TG-07)

Status: DONE (new). GET /api/profile/taste-neighbors returns real computed vector neighbors and contradiction neighbors, replacing LLM-fabricated archetypes.

# 4. Enrichment Pipeline Updates

## 4.1 Property Enrichment Pipeline

Status: DONE. Pipeline expanded from 8 to 10 stages. All stages operational in terrazzo-pipeline-worker/server.py.

New stages added:

- sustainability_analysis: Scores on 4 dimensions, extracts certifications and features

- sensory_analysis: Extracts light quality, soundscape, scent notes, material textures

Updated existing stages:

- review_intelligence: Deep sentiment/theme analysis integrated

- merge: Combines all 11 upstream stages, deduplicates, writes to DB

## 4.2 Import Pipeline Updates

Status: REMAINING. Booking history import has not been updated to classify modality as IMPORT, or cross-reference sustainability databases.

## 4.3 Taste Matching Engine Updates

Status: DONE. taste-match.ts includes all 8 domains, sustainability alignment scoring, signal decay weighting, and anti-signal penalties. Vector-enhanced scoring (60/40 blend) in discover-candidates.ts.

# 5. Third-Party Data Sources

Status: REMAINING. No third-party sustainability/cultural data integrations have been built yet. The pipeline uses LLM analysis of reviews and editorial content instead.

Original requirements (Green Globe, B Corp, UNESCO, Climate APIs, Design Hotels, Architonic) remain as future enhancements that would improve signal quality for sustainability and cultural engagement scoring.

# 6. Scheduled Jobs / CRON Tasks

Status: DONE. Inngest functions defined in src/lib/inngest-functions.ts and registered at /api/inngest.

- Signal Decay Computation: Daily at 2am (recomputeSignalDecay)

- User Vector Refresh: Weekly Sundays at 2am (refreshAllUserVectors)

- Property Embedding Refresh: Weekly Sundays at 3am (refreshAllPropertyEmbeddings)

- Event-driven: refreshPropertyEmbedding on pipeline/enrichment.completed

- Event-driven: recomputeUserVector on user/profile.updated

Remaining: Taste trajectory detection (weekly comparison of signal snapshots) and property sustainability re-scoring (monthly certification check) are not yet implemented as separate jobs.

# 7. Frontend Components

Status: PARTIAL. Core onboarding modalities are implemented. Some v2-specific components remain.

- SliderPhaseView: Implemented in onboarding flow

- SwipePhaseView (Experience Pool): Implemented with Elo ranking

- SpectrumPhaseView: Implemented for gradient-based choices

- CardPhaseView: Expanded for Cultural Pulse phase

- ModalityTransition: Animated transitions between phases implemented

- 8-Axis Radar Chart: Updated from 6 to 8 axes

Remaining: SustainabilityBadge components for match result cards are not yet built.

# 8. Implementation Priority (Updated)

Updated to reflect current state. Completed items are marked DONE; remaining items re-prioritized.

| # | Task | Effort | Priority | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Prisma schema migration (Sections 1-2) | 2-3d | P0 | DONE | All migrations applied |
| 2 | API endpoint updates (Section 3.1-3.2) | 2d | P0 | DONE | Onboarding + synthesis updated |
| 3 | New UI components (Section 7) | 5-7d | P0 | PARTIAL | Core done; badges remaining |
| 4 | Modality-specific API endpoints (Section 3.5) | 1-2d | P1 | PARTIAL | Voice done; others via unified flow |
| 5 | Property enrichment: new stages (Section 4.1) | 3-4d | P1 | DONE | All 4 new stages built |
| 6 | Signal decay + trajectory (Section 3.3-3.4) | 2-3d | P1 | DONE | signal-decay.ts + trajectory.ts + Inngest |
| 7 | Taste matching engine updates (Section 4.3) | 3-4d | P1 | DONE | 8 domains + sustainability + decay |
| 8 | Scheduled CRON jobs (Section 6) | 1-2d | P2 | DONE | 5 Inngest functions registered |
| 9 | Third-party integrations (Section 5) | 3-5d | P2 | REMAINING | No external APIs integrated yet |
| 10 | Import pipeline updates (Section 4.2) | 2d | P2 | REMAINING | Booking import not updated |

## Remaining Work Summary

The following items from this document are not yet fully implemented:

- SustainabilityBadge frontend components

- Separate SustainabilitySignal and TasteTrajectoryShift database models (currently handled via TasteNode and computed functions)

- Third-party data integrations (Green Globe, B Corp, UNESCO, etc.)

- Booking history import pipeline updates

- Taste trajectory detection as a scheduled job (currently on-demand)

- Monthly property sustainability re-scoring job

Estimated remaining effort: 8-12 engineering days, primarily in third-party integrations and the import pipeline.

— End of Document —