Terrazzo Taste Intelligence Master Plan

Ontology Expansion, Implementation Requirements & Technical Roadmap

March 2026 | Confidential

Table of Contents

Part A: Ontology Audit & Expansion

Part B: Implementation Requirements

Part C: Technical Roadmap

# PART A: Ontology Audit & Expansion

This section audits the current Taste Intelligence architecture and reflects what has been implemented versus what remains planned.

## Executive Summary

The Taste Intelligence system has made substantial progress on foundational infrastructure. The 8-domain taste model (Design, Atmosphere, Character, Service, Food/Drink, Setting, Wellness, Sustainability) is now in the codebase. Sustainability tracking has been fully implemented. Taste Evolution (Longitudinal Modeling) is partially implemented with trajectory detection and signal decay. However,

advanced place intelligence stages remain in the planning phase.

### Summary of Recommendations

| Recommendation | Priority | Status | Details |
| --- | --- | --- | --- |
| Add 7th Taste Domain: Rhythm & Tempo | HIGH | NOT YET IMPLEMENTED | Domain type not in codebase |
| Add 8th Taste Domain: Cultural Engagement | HIGH | NOT YET IMPLEMENTED | Domain type not in codebase |
| Add Sustainability/Ethics Sensitivity Layer | MEDIUM | IMPLEMENTED | SustainabilitySignal model, badge component, taste-match bonus |
| Expand Place Intelligence: Seasonality Stage | HIGH | NOT YET IMPLEMENTED | No temporal pipeline stages added |
| Add Provenance/Lineage Data to Pipeline | MEDIUM | NOT YET IMPLEMENTED | Still Google Places + review scraping only |
| Add Acoustic/Sensory Environment Signals | MEDIUM | NOT YET IMPLEMENTED | No new signal types added |
| Introduce Taste Evolution (Longitudinal) | HIGH | PARTIALLY IMPLEMENTED | TasteTrajectoryShift model, trajectory.ts detects REFINING¦EXPANDING¦SHIFTING¦STABLE, signal decay with 180-day half-life |
| Add Place Chemistry / Sequence Modeling | MEDIUM | NOT YET IMPLEMENTED | No multi-place interaction modeling |
| Expand Data Sources (5 new pipelines) | MEDIUM | NOT YET IMPLEMENTED | Still Google Places + review scraping only |
| Add Accessibility & Inclusivity Metadata | MEDIUM | NOT YET IMPLEMENTED | No accessibility tracking added |

### Current Taste Domains in Codebase

The TasteDomain enum currently includes: Design, Atmosphere, Character, Service, FoodDrink, Setting, Wellness, Sustainability. Note: 'Atmosphere' replaces the originally-planned name. 'FoodDrink' replaces 'Food'. 'Setting' replaces 'Location'. Sustainability was added as a tracked domain.

### Not Yet Implemented: Rhythm & Tempo

Rhythm captures how someone moves through time while traveling—their pace, daily cadence, relationship with structure. Would include: Pacing (slow-immersion, sprint-and-rest, marathon-explorer), Chronotype (dawn-ritual, late-riser, night-owl), Spontaneity (over-planner, structured-serendipity, no-reservations), Transition Style (needs-downtime-between, rapid-context-switch), Meal Cadence (breakfast-skipper, long-lunch-culture, aperitivo-ritual).

### Not Yet Implemented: Cultural Engagement

Goes beyond Character to capture relationship to local culture, language, art, history. Would include: Language (phrase-learner, fluent-immersion, English-only-comfort), Cultural Depth (museum-pilgrim, street-art-tracker, festival-seeker), Local Integration (market-regular, neighborhood-walker, local-bar-local), Art & Performance (gallery-browser, concert-spontaneous, theater-planner), Culinary Culture (cooking-class-lover, market-tour-essential, wine-region-scholar).

# PART B: Implementation Requirements

## Database Schema Changes

Implemented:

User model: tasteVectorV3 (vector(400)), sustainabilitySignals JSON, tasteStructure JSON, mosaicData, mosaicAxes, propertyAnchors

SustainabilitySignal: Full Prisma model

TasteTrajectoryShift: Full Prisma model

ContextModifier: Full Prisma model

## API Endpoint Updates

All signal extraction and profile synthesis endpoints are LIVE:

/api/onboarding/extract - All modalities

/api/onboarding/synthesize - Profile synthesis

/api/onboarding/compute-vectors - V3 400-dim vectors

/api/cron/signal-decay - Nightly, 180-day half-life

/api/signals/decay - Signal decay endpoint

/api/profile/reprofiling-check - Re-profiling trigger

/api/onboarding/domain-gap-check - Domain coverage analysis

## Enrichment Pipeline

Pipeline enrichment is now handled via Node.js scripts (scripts/backfill-500-strategic.mjs, scripts/enrich-all.mjs, etc.) rather than Python. PlaceIntelligence model stores signals per domain with reliability scores. No new stages (Seasonality, Provenance, Competitive Context) have been added yet.

## Taste Matching Engine

THREE matching approaches now exist:

1. Signal-based (taste-match.ts): Corroboration boost, source credibility, anti-signal penalties, sustainability bonus, decay weighting

2. Vector cosine similarity (vectors-v3.ts): 400-dim semantic embeddings, HNSW pgvector queries

3. Profile-based flat scoring (legacy)

## Scheduled Jobs

Signal decay: /api/cron/signal-decay (nightly)

Vector refresh: /api/cron/vector-refresh (nightly)

Orphan sweep: /api/cron/orphan-sweep

Taste trajectory detection: taste-trajectory.ts

Re-profiling trigger: /api/profile/reprofiling-check

Property sustainability re-score: NOT YET IMPLEMENTED

## Frontend Components

SustainabilityBadge: IMPLEMENTED

RadarChart (8 domains): IMPLEMENTED

TasteStone: IMPLEMENTED

ScoreArc: IMPLEMENTED

ExpandMosaicView: IMPLEMENTED

# PART C: Technical Roadmap

## Phase 1: Proprietary Taste Graph (Foundation)

TG-01 (TasteSignal, TasteContradiction, SustainabilitySignal): DONE

TG-02 (allSignals on User model): DONE

TG-03 (pgvector enabled, tasteVectorV3): DONE

TG-04 (V3 vector computation): DONE

TG-05 (KNN queries): DONE

TG-06 (Contradictions stored, no co-occurrence index): PARTIALLY

TG-07 (Real computed neighbors via findTasteNeighborsV3): DONE

TG-08 (Signal clustering via K-means + OpenAI embeddings): DONE

TG-09 (/dashboard/taste-clusters admin visualization): DONE

TG-10 (Backfill pipeline): DONE

## Phase 2: Property Embeddings

PE-01 (Property embeddings use V3 schema): DONE

PE-02 (computePropertyEmbeddingV3): DONE

PE-03 (pgvector HNSW index on SavedPlace): DONE

PE-04 (findSimilarPropertiesV3): DONE

PE-05 (Property-to-property similarity via vector search): DONE

PE-06 (Sentence transformer integration): NOT DONE

PE-07 (/api/cron/vector-refresh nightly): DONE

PE-08 (Backfill scripts): DONE

PE-09 (findPropertiesByDomainV3 domain slice queries): DONE

PE-10 (Evaluation harness): NOT DONE

PE-11 (CLIP visual embeddings): NOT DONE

## Phase 3: Collaborative Filtering

CF-01 (/api/interactions event tracking): PARTIALLY

CF-02 (interaction-tracker.ts + interaction-tracker-server.ts): PARTIALLY

CF-03 through CF-10 (Matrix factorization, collaborative model training): NOT DONE

## Phase 4: Behavioral Feedback Loop

BF-01 (Event schema in /api/interactions): DONE

BF-02 (interaction-tracker.ts for client-side events): PARTIALLY

BF-03 (/api/interactions endpoint with batching): DONE

BF-04 through BF-11 (Delta vector computation, incremental updates, weekly re-synthesis): NOT DONE

## Phase 5: Grounded Generation (Discover)

GG-01 (discover-candidates.ts retrieves via vector search): DONE

GG-02 (discover-allocation.ts scores and ranks): DONE

GG-03 (discover-allocation.ts slot allocation): DONE

GG-04 (discover-editorial.ts structures Claude prompts): DONE

GG-05 (/api/profile/discover grounded discover route): DONE

GG-06 (Diversity handling in allocation): PARTIALLY

GG-07 through GG-10 (Precision/recall, serendipity metric, A/B testing): NOT DONE

## Strategic Vision & Next Steps

The Terrazzo Taste Intelligence system has successfully established the foundational architecture (Phases 1-2 largely complete, Phases 3-5 in progress). The next priority should be: (1) completing Phase 3 collaborative filtering for serendipity, (2) finalizing behavioral feedback integration, (3) evaluating discover generation quality, and (4)